NUS-ISS | Graduate Certificate in Architecting AI Systems (SWE5008) | Practice Module

Project Proposal: MOSAIC

A Multi-Agent System for Hyper-Personalised Email Marketing

| Section | Content |
| --- | --- |
| Project Title | MOSAIC: A Multi-Agent System for Hyper-Personalised Email Marketing |
| Project Sponsor | Not applicable. This is a self initiated project. A simulated retail brand, Northbank Living, is used as the campaign client throughout. |
| Team | Team 13, two members. |
| Project Members | Ong Qing Quan (OQQ), engineering lead. Owns the Orchestrator, the Segmentation & Insight Agent and the Copywriter & Assembly Agent. Agustinus Benyamin Prasetyo (ABP), domain and assurance lead. Owns the Creative Director Agent and the Compliance & Brand Guardian Agent, along with the campaign brief, brand guideline pack, responsible AI instrumentation and red team corpus. |

# 1.  Overview

Most retailers run an email campaign as three or four creative variants. A database of 200,000 contacts is typically split into new customers, lapsed customers, high value customers and everyone else. A designer picks one hero image for each variant, a copywriter writes one body of copy, and personalisation amounts to inserting the recipient's first name into a fixed sentence.

The reason is cost, not preference. Each extra variant needs its own brief, design pass, copy pass, render test and QA sign off, and the fifth variant costs about what the first one did. So teams stop at four. A customer who consistently buys on durability and repairability ends up receiving the same photograph and the same three sentences about seasonal colour as a customer who buys on trend and discount. Both sit inside "high value" and the campaign speaks to neither of them.

MOSAIC treats campaign production as a generation and assurance problem instead of an authoring one. It reads synthetic customer data covering structured attributes, behavioural history and derived psychographic signals. A set of specialised agents then discovers micro segments, generates a distinct image set and copy treatment for each, assembles a responsive email template, resolves per recipient personalisation, and checks every rendered message for compliance before a human approves the send.

## 1.1  Why a multi-agent architecture

We considered two alternatives. A single large prompt that takes a profile and returns an email produces reasonable output and nothing anyone can audit; it cannot be evaluated stage by stage, cannot be partially retried, and leaves the generator checking its own compliance. A conventional rules based marketing platform is fully auditable but can only route content a human already wrote, which is the constraint we are trying to remove. Four reasons for splitting the work across agents:

- Cost. Generating bespoke imagery for every recipient is too expensive and produces more assets than anyone can review. We draw the agent boundaries so that expensive, high variance work such as imagery, creative concept and long copy runs once per segment, while cheap deterministic work such as name, last purchase, locale and offer eligibility runs once per recipient. Segment level work is O(k), recipient level work is O(n), and n is far larger than k. That split is what makes the whole thing affordable.

- Separation of duties. The Compliance & Brand Guardian sits outside the generators and can veto their output. It also happens to fit the team: the agent that vetoes is owned by the member who did not build the generators.

- Different work needs different tools. Clustering, text to image generation, brand voice copywriting, MJML rendering and policy adjudication want different models and different evaluation methods. Putting them in one context window would be a step backwards.

- Contained failures. A failed brand critique only runs the Creative Director again. A failed offer check only resolves the copy slot again.

## 1.2  Stakeholders, benefits and risks

The stakeholders are the campaign marketer, who is the primary user and the person who signs off a send; the brand lead, who owns the guidelines; the data protection officer, who owns consent state under PDPA; legal, who owns claim substantiation and unsubscribe obligations; platform engineering, who owns cost and reliability; and customers, who are not users but carry most of the downside.

- Benefits. The number of creative treatments a campaign can carry stops depending on headcount. Compliance moves from sampling after the fact to a check on every message. Decisions become stored artifacts instead of judgements held in someone's head. Turnaround drops from weeks to hours, which makes reactive campaigns practical.

- Costs we accept. Generation spend is real and needs a ceiling per campaign. Review effort moves rather than disappears, so the console has to make review fast or the benefit is lost. A single off brand message sent under the client's name is a serious problem, which is why the Guardian holds a veto and the approval gate is mandatory.

# 2.  General Flow

The campaign runs as a directed graph with two parallel fan out stages and one mandatory human gate. Agents do not call each other. The Orchestrator passes typed, schema validated artifacts through a shared blackboard, so a malformed or injected payload fails at the boundary instead of spreading. Every stage writes to an append only Decision Ledger, and each artifact records the identifiers of the artifacts that produced it.

| # | Stage | Description | Owner |
| --- | --- | --- | --- |
| 0 | Campaign Intake | The marketer sets the objective, offer catalogue, brand guideline pack, budget ceiling and hard exclusions in the Campaign Console. The Orchestrator validates the brief and produces an execution plan with a cost estimate. | OQQ |
| 1 | Segmentation & Insight | Builds a per customer embedding from attributes, behaviour and sanitised free text, clusters it into micro segments, and emits one structured Segment Brief per cluster covering dominant motivation, tone guidance, visual direction, exclusions, size and confidence. | OQQ |
| 2 | Visual Generation, per segment | The Creative Director drafts image concepts from the brief, generates candidates with a text to image model, critiques each one against the brand pack using a vision language model, and iterates up to k attempts. It emits an approved asset set with alt text and a log of what was rejected. | ABP |
| 3 | Copy Generation, per segment | Running in parallel with stage 2, the Copywriter retrieves brand voice exemplars and eligible offers, then writes the subject line, preheader, body blocks and call to action. Copy is emitted with typed personalisation slots rather than resolved values. | OQQ |
| 4 | Template Assembly | Compiles the approved assets and slotted copy into MJML, renders responsive HTML, then checks accessibility (alt text present, contrast ratio, semantic order), dark mode behaviour and message size. | OQQ |
| 5 | Individual Resolution, per recipient | Resolves every typed slot from the profile store using deterministic lookups, with a tightly scoped small model call only for short natural language fragments. This is the hyper-personalisation layer and the only stage that runs per recipient. | OQQ |
| 6 | Compliance Adjudication | The Guardian checks consent and suppression state, unsubscribe presence, protected attribute proxies, claim and price grounding, cross recipient PII contamination, and a manipulation index over urgency and scarcity language. The verdict is PASS, REVISE (structured feedback back to the responsible agent, with a bounded number of cycles) or BLOCK (escalated to a human, never resolved automatically). | ABP |
| 7 | Human Approval Gate | The marketer reviews every segment treatment plus a stratified sample of individual messages, using the "Why this email" panel to see the full decision chain. Nothing is dispatched without explicit approval, and there is no configuration flag that turns the gate off. | ABP |
| 8 | Dispatch | Approved messages go to a sandboxed email stub. No message reaches a real recipient. Outcomes are written back to the Ledger. | OQQ |

# 3.  Scope of Work

## 3.1  Agents

| Agent | Owner | Autonomy and tools |
| --- | --- | --- |
| Orchestrator | OQQ | Plans and executes the campaign graph, owns shared state and the Decision Ledger, and enforces budget ceilings, bounded retries and the approval gate. It is the least autonomous component in the system by design, planning over a fixed action space rather than freely. Tools: LangGraph runtime, ledger store, cost meter. |
| Segmentation & Insight | OQQ | Decides cluster count and granularity on its own, and can request additional features when segment confidence comes back low. Emits a confidence score and a plain language rationale for each cluster. Tools: profile store queries, embedding model, HDBSCAN, cluster stability evaluation, feature importance explainer. |
| Creative Director | ABP | Runs a generate, critique and revise loop with its own stopping conditions: it plans concepts from the Segment Brief, generates candidates, critiques them against brand rules, and plans again when the critique fails. Tools: text to image model, vision language critic, brand guideline retrieval, asset store. |
| Copywriter & Assembly | OQQ | Writes slotted copy grounded in the offer catalogue, compiles MJML, runs render and accessibility checks, and resolves slots for each recipient. It has to cite a catalogue entry for every factual claim and refuse anything it cannot cite. At resolution time it is the most constrained agent in the system, using deterministic lookups wherever possible. Tools: LLM, brand voice vector store, offer catalogue API, grounding checker, MJML compiler, accessibility linter. |
| Compliance & Brand Guardian | ABP | Adjudicates every message and can veto any generator. No other agent can override it. Only a named human can lift a BLOCK, and the override is written to the Ledger. Tools: consent and suppression registry, protected attribute proxy detector, grounding verifier, PII contamination scanner, manipulation index scorer, policy rule engine. |

## 3.2  Explainability and traceability

Explainability sits at three levels. Each Segment Brief records the feature contributions that defined the cluster, so a marketer can see why a segment exists without reading an embedding. Each approved image records the prompt that generated it, the critique that passed it, and the candidates that were rejected along with the reason. Each dispatched message links back to its segment brief, asset set, copy version, resolved slot values with their source fields, and the Guardian verdict broken down by check. The console shows all of this in one panel headed "Why this email", which is the main explainability artifact we plan to demonstrate. The Ledger is append only and records which prompt and model versions were live at generation time, so an audit run after the campaign reconstructs the exact state that produced any given message.

## 3.3  Explainable and Responsible AI

| Consideration | Implementation |
| --- | --- |
| Fairness | Protected attributes are kept out of the feature set entirely. Exclusion on its own is not enough, so a proxy check tests each discovered segment for correlation with held out protected attributes above a set threshold, and any segment that trips it goes to human review before creative is generated. We also measure how offer value is distributed across segments, so differential discounting cannot quietly disadvantage a group. |
| Bias mitigation | Generated imagery is scored for representational skew by the vision language critic, so a brief describing a psychographic trait does not quietly collapse into one demographic depiction. Skew past the threshold triggers regeneration under an explicit diversity constraint. |
| Accountability | Human approval is mandatory and recorded by name for each campaign. A BLOCK can only be lifted by a human, and the identity and stated reason go into the Ledger. There is no flag that disables the gate: the dispatch adapter refuses any batch that arrives without a valid approval token. |
| Manipulation guardrail | A manipulation index scores urgency, scarcity, loss framing and false social proof, and copy that scores above threshold is sent back for revision. The system will not tune emotional pressure to inferred psychological vulnerability, and that limit is enforced in the Guardian rather than left to how a prompt is worded. |
| Governance | Mapped to IMDA's Model AI Governance Framework across its four pillars: internal governance (approval gate, named accountability), human involvement (risk tiered human in the loop), operations management (data provenance, ledger, model versioning) and stakeholder communication (AI disclosure, working unsubscribe, explanation panel). PDPA consent and withdrawal obligations are enforced at the suppression check. |

## 3.4  Security risks specific to AI

The threat model here is more concrete than in most student projects, because the system ingests text an attacker can influence (support notes, profile fields the customer fills in themselves) and then emits content to third parties under the brand's name.

| Risk | Mitigation |
| --- | --- |
| Indirect prompt injection through customer data, where instructions are embedded in a profile or support note field that later feeds a brief or a slot | Untrusted text is sanitised and structurally delimited at ingestion and never placed in instruction position. Slots are typed and length bounded. Injection detection runs on ingest, the Guardian checks generated copy for instruction like artifacts, and a curated injection corpus becomes part of the CI suite. |
| Cross recipient PII contamination, where one customer's details surface in another customer's email | Per recipient rendering runs in an isolated context with no shared mutable buffer, and the Guardian scans each message for identifiers that do not belong to that recipient. We treat this as severity 1: it hard blocks the whole batch, not just the offending message. |
| Hallucinated offers, prices or product claims | Every factual assertion must cite an entry in the offer catalogue, and an independent verifier checks each claim at adjudication time. An ungrounded claim is a BLOCK, not a REVISE. |
| Adversarial or unsafe image generation | Assets pass a safety classifier and the brand critique before they enter the asset store. Image prompts are templated, with the Segment Brief supplying constrained fields rather than free text. |
| Consent and suppression bypass | The suppression registry is checked immediately before dispatch rather than at segmentation time, so a withdrawal partway through a long campaign is still honoured. The dispatch adapter verifies independently instead of trusting upstream state. |
| Cost exhaustion through unbounded generation loops | Hard budget ceiling per campaign, a bounded number of revision cycles per artifact, and per stage rate limits. Breaching a ceiling halts the run and escalates rather than degrading quietly. |

## 3.5  Scale, MLSecOps and LLMSecOps

The business case is framed around a 200,000 contact database. The demonstrator itself is sized to roughly 5,000 synthetic contacts resolving into 6 to 8 micro segments, which is enough to exercise every stage and measure the cost curve. Our scalability claim rests on the split between segment level and recipient level work, and we justify it with a scaling test that reports cost and latency per stage against contact volume and then extrapolates, rather than quoting a throughput number we cannot demonstrate at this size.

- CI/CD. Every commit runs unit tests, agent contract tests, the prompt injection corpus, a PII contamination test and an accessibility check on rendered output. Prompts live in the repository and go through the same review path as code.

- Versioning. Prompts, model endpoints, guideline packs and the offer catalogue are all versioned, and every Ledger entry records which versions were active when it was written.

- Evaluation. A golden set supports regression testing. An LLM as judge rubric scores brand voice adherence and claim grounding, calibrated against a small human labelled sample so the judge itself has been checked.

- Deployment and monitoring. Containerised services, with per stage latency and cost, Guardian verdict distribution, revision loop depth and injection detection hit rate all tracked. A shift in the block rate is the earliest signal that something upstream has drifted.

## 3.6  Deliverables, assumptions and exclusions

Deliverables: presentation slides; a system architecture document covering logical and physical architecture, deployment, integration points, data flow and technology justification; agent design documentation; an Explainable and Responsible AI report with the governance mapping and fairness results; an AI security risk register with red team results; the MLSecOps and LLMSecOps pipeline design and its implementation; a modular source repository; unit, integration, end to end and AI security test artifacts; and a Campaign Console prototype with two screens, brief intake and an approval queue carrying the explanation panel.

Assumptions: all customer data is synthetic and generated by us; the brand, guideline pack and offer catalogue are fabricated; dispatch goes to a sandboxed stub; and the system is a demonstrator rather than production hardened. Three things were cut to fit the two person budget: the canary deployment path, the engagement feedback loop into the following campaign, and a full console.

Four capabilities are excluded on ethical grounds and enforced in code, since a limit nobody enforces is not a control. We will not target or vary creative on inferred health status, financial distress, bereavement or any protected attribute. We will not do individual price discrimination; offer value varies by defined eligibility rules only and never by inferred willingness to pay. We will not target emotional vulnerability, including timing or sharpening persuasion against inferred susceptibility. We will not generate imagery depicting identifiable real people, or fabricated endorsements and testimonials.

# 4.  Effort Estimates

Guideline effort is 15 days per participant, so a two member team has 30 person days. The breakdown below totals 30 including a rework buffer.

| # | Task | Owner | Days | Phase |
| --- | --- | --- | --- | --- |
| 1 | Project setup: repository, environments, CI skeleton, coding and prompt standards | OQQ | 1 | Aug wk 1 |
| 2 | Synthetic dataset, brand guideline pack, offer catalogue, golden evaluation set | ABP | 2 | Aug wk 1 to 2 |
| 3 | Architecture design, agent interface contracts, artifact schemas | Both | 2 | Aug wk 1 to 2 |
| 4 | Orchestration backbone: graph, shared state, Decision Ledger, budget ceilings | OQQ | 3 | Aug wk 2 to 3 |
| 5 | Segmentation & Insight Agent: embedding, clustering, briefs, explanation | OQQ | 3 | Aug wk 3 to 4 |
| 6 | Creative Director Agent: concepts, image generation, critique loop, alt text | ABP | 3 | Aug wk 3 to Sep wk 1 |
| 7 | Copywriter & Assembly Agent: slotted copy, grounding, MJML, slot resolution | OQQ | 3 | Sep wk 1 to 2 |
| 8 | Compliance & Brand Guardian Agent: policy engine, proxy detection, grounding, manipulation index | ABP | 3 | Sep wk 1 to 2 |
| 9 | Campaign Console: brief intake, approval queue, "Why this email" panel | OQQ | 2 | Sep wk 2 to 3 |
| 10 | Responsible AI instrumentation: fairness metrics, skew evaluation, IMDA mapping | ABP | 2 | Sep wk 2 to 3 |
| 11 | AI security test suite: injection corpus, PII contamination tests, red team | ABP | 2 | Sep wk 3 to 4 |
| 12 | CI/CD, prompt and model versioning, monitoring | OQQ | 1 | Sep wk 3 |
| 13 | End to end integration, scaling test, performance measurement | Both | 1 | Sep wk 4 |
| 14 | Documentation, group and individual reports, presentation rehearsal | Both | 1 | Sep wk 4 to Oct wk 1 |
| 15 | Contingency and rework buffer | Both | 1 | Submission on 3rd week Oct |
|  | Total (OQQ 15, ABP 15) |  | 30 |  |